FPL-Agent — Architecture & Decision Log

Living record of modelling, data, architecture, trust and product decisions

Living Project Documentation

Document version: v0.8

30 September 2026, 22:19:49 IST, current checkpoint

# Change Log

Version history is recorded using IST. Where a historical documentation version could not be mapped to an exact work-session timestamp from the recovered record, no timestamp is invented.

| Version | Date & Time (IST) | Details |
| --- | --- | --- |
| v0.1–v0.4 | Earlier work-session checkpoints; exact version mapping not independently recoverable | Pre-v0.5 architecture/model evolution. Earlier decisions were incorporated into the synchronized Architecture & Decision Log; no version-specific timestamp is invented where the work-session record does not explicitly identify the documentation version. |
| Development checkpoint | 22 September 2026, 21:17:08 IST | Commit 9dd06da — Add structured player history. Retained as an explicit pre-v0.5 architecture/data checkpoint without retroactively assigning it to a specific documentation version. |
| v0.5 | 24 September 2026, 19:43:54 IST | Prior synchronized documentation checkpoint. |
| v0.6 / ADL v0.1 | 25 September 2026, 01:11:24 IST | Created the Architecture & Decision Log and recorded historical-data governance, statistical-first forecasting, walk-forward evaluation, project-owned retention, research-reference policy, prediction auditability and xGC validation decisions. |
| v0.7 / ADL v0.2 | 26 September 2026, 11:33:48 IST | Recorded AD-013–AD-016 covering FPL-authoritative historical truth, secondary-source deferral, canonical historical player grain and the historical player ingestion checkpoint. |
| v0.8 / ADL v0.3 | 26 September 2026, 11:43 IST | Recorded the full reconciliation of strategic, product, data, trust, cloud, multi-user, conversation, memory, risk/upside, chip, Dream Team, historical and modelling decisions. |
| v0.9 | 26 September 2026, current checkpoint | Reformatted documentation set with standardized title, Change Log, Index and main-content page structure; corrected recovered timestamps while preserving the v0.8 decision register. |
| v0.5 / ADL v0.4 | 26 September 2026, 19:08:00 IST | Recorded AD-031 for the baseline expected-goals architecture: transparent statistical baseline, sample-size shrinkage, walk-forward calibration, naive benchmark, explicit exclusions and separation of team strength, match model, player expected points and strategy layers. |
| v0.6 | 27 September 2026 | Recorded AD-032: separate Historical Prior Layer from Current-Season Point-in-Time State; documented recent-five boundary, promoted/relegated handling, leakage controls and staged validation before production use. |
| v0.7 | 27 September 2026 14:25 IST | Recorded AD-033 and locked the Historical Prior Layer methodology and next implementation/validation sequence. |
| v0.8 | 30 September 2026, 22:19:49 IST | Recorded the database architecture checkpoint and documentation governance decisions: SQLite-first persistence behind a repository abstraction, domain-based schema rather than code-file mirroring, current/historical separation, ingestion versus freshness separation, explicit lineage, canonical grains, season-finalization promotion, immutable historical truth and repository-hosted documentation as the durable design baseline. |

# Index

| Sr. No. | Title | Page No. |
| --- | --- | --- |
| 1 | Change Log | 2 |
| 2 | 1. Decision Register | 4 |
| 3 | 2. Key Current Decisions by Domain | 9 |
| 4 | 3. v0.8 Thread Reconciliation Record | 10 |
| 5 | 4. Current Implementation Checkpoint | 10 |
| 6 | 4.1 Database Architecture Checkpoint | 10 |
| 7 | Documentation Governance and Change Control | 11 |
| 8 | 5. Next Decisions to Record | 4 |

# 1. Decision Register

| ID | Decision | Decision / Rationale |
| --- | --- | --- |
| AD-001 | Historical source quality | Prefer official or closest-to-official historical sources; retain provenance and validation metadata. |
| AD-002 | One-time historical seed + project-owned history | Seed historical data when necessary, then retain and progressively build the project's own verified history. |
| AD-003 | Statistical first | Build and validate a transparent statistical forecasting baseline before ML. |
| AD-004 | Walk-forward validation | All model comparisons must respect time order and exclude future information. |
| AD-005 | Historical prior + current evidence | Use historical information as a prior updated by current-season evidence, with recency/decay and sample-size treatment. |
| AD-006 | Opponent adjustment | Team strength must account for the strength of opponents faced. |
| AD-007 | ML later | Ridge/XGBoost/CatBoost/MLP are future candidates, not current dependencies. |
| AD-008 | Ensemble only if proven | Use blending only when out-of-sample validation demonstrates meaningful improvement. |
| AD-009 | Research references | Use AIrsenal, OpenFPL, FPL Review and similar projects for design lessons; do not copy weights or performance claims without validation. |
| AD-010 | Underlying xGC status | Retain team_data.py underlying_xgc for diagnostics, but do not use it for production defensive modelling until its aggregation methodology is validated. |
| AD-011 | Prediction audit trail | Store predictions before fixtures, actual outcomes afterward, model version and relevant inputs. |
| AD-012 | No automatic FPL actions in MVP | Recommendations require user execution/confirmation; authenticated private state and automatic actions remain future considerations. |
| AD-013 | FPL-authoritative historical truth | Core historical player/team data remains FPL-authoritative. Do not silently fill missing FPL fields with third-party estimates; missing authoritative fields remain NULL. |
| AD-014 | Secondary sources deferred from core truth | Understat and other external underlying-data sources may be evaluated later as separate modelling features, only after leakage-safe walk-forward testing demonstrates value. |
| AD-015 | Historical player canonical grain | Use one record per season + player + fixture. Collapse exact duplicates only after validation; conflicting duplicates fail. |
| AD-016 | Historical player ingestion checkpoint | Accept the validated six-season player layer: 2020/21–2025/26, 163,394 canonical records, provenance retained and known exact duplicates handled. |
| AD-017 | One universal optimizer per FPL team | Do not optimize the same FPL team independently for different mini-leagues. Leagues are contextual inputs; the action must remain one team-level decision. |
| AD-018 | Flexible league/prize model | League membership, standings and payout structures are data/configuration, not hard-coded strategy assumptions. |
| AD-019 | Persistent conversation/session model | Support multiple named persistent conversations per user while keeping structured strategic memory separate from raw chat history. |
| AD-020 | Proactive operating cadence | Target approximately three strategic analyses per GW: post-GW, midweek and pre-deadline. |
| AD-021 | Authoritative state re-verification | When the user reports a transfer/action, refresh authoritative FPL state before subsequent strategy decisions; do not trust chat memory as state. |
| AD-022 | NO DATA = NO ANSWER | Decision-critical missing/unverified data must be surfaced and excluded from unsupported recommendations. |
| AD-023 | Risk-adjusted upside | Use controlled differentials and ceiling/upside where justified; do not automatically chase weekly prizes with reckless risk. |
| AD-024 | Dream Team is evaluation-only hindsight | Dream Team data may be used after a GW to evaluate misses/execution, but not as a same-GW prediction input. |
| AD-025 | Cloud-first and ₹0 target | Design for mobile/web access, persistent cloud state and zero additional operating cost using free/public infrastructure where practical. |
| AD-026 | Shared global data / isolated user state | Global FPL data should be shared across users while manager state, memory and conversations remain strictly isolated. |
| AD-027 | Interface-independent core | Streamlit may remain a UI vehicle, but core truth/model/strategy modules must remain independent of app.py. |
| AD-028 | Modular beginner-friendly workflow | Use complete file replacements, comments, small testable steps and local-test-before-commit workflow. |
| AD-029 | Historical six-season walk-forward windows | Use 2020/21–2025/26 with expanding training windows and each following season as an out-of-sample test. |
| AD-030 | Fixture-model roadmap ordering | After historical team/player and team-strength completion, proceed to internal fixture model → official FDR benchmark → prediction snapshots → expected-goals foundation → expected-points → strategy engines → evaluation/learning. |
| AD-031 | Transparent baseline expected-goals model | Build expected goals as a separate, transparent statistical layer. Start with normalized home/away attack and defensive components and sample-size shrinkage; do not introduce arbitrary fixed weights. Calibrate parameters using expanding walk-forward training seasons and evaluate on the following untouched season. Validate recent form and additional features incrementally. Keep team strength, match expectations, player expected points and strategy as separate layers. |
| AD-032 | Separate Historical Prior Layer from Current-Season Point-in-Time State | Keep the prediction-time team state strictly season-scoped and cutoff-based. Do not concatenate prior seasons into current-season cumulative or recent-five state. Expose historical context through a separate prior layer so recency/decay, sample-size treatment, promoted/relegated handling and no-history behaviour can be explicitly designed and validated. Do not feed historical priors into the baseline expected-goals model until leakage-safe walk-forward evaluation demonstrates incremental value. |
| AD-033 | Historical Prior Layer methodology | Keep historical priors separate from current-season point-in-time state. V1 uses up to three completed Premier League seasons with transparent 60%/30%/10% recency weights; current recent_5 remains current-season-only; promoted teams without usable PL history receive no fabricated prior; missing priors remain explicit; sample size and season coverage are retained; no separate historical shrinkage parameter is tuned in V1; walk-forward priors use only seasons completed before the test season; historical-prior integration into the baseline expected-goals model is deferred until leakage-safe validation demonstrates incremental value. |
| AD-034 | SQLite-first persistence behind abstraction | Use SQLite as the first durable backend while keeping strategy/business logic independent through a repository/data-store interface. JSON remains a prototype/test backend; future cloud storage can implement the same contract. |
| AD-035 | Domain model, not code-file mirroring | Database tables represent business/data domains and grains, not Python module names. Separate ingestion modules may write to related domain tables. |
| AD-036 | Current versus historical schema separation | Current-season point-in-time state and validated historical canonical truth are separate persistence layers and may intentionally use different schemas. |
| AD-037 | Canonical grain is a database invariant | Persisted entities must have explicit grains and business uniqueness constraints. Player-fixture facts use season + player + fixture; manager state uses manager + season + GW; predictions include model version. |
| AD-038 | Ingestion runs versus freshness | ingestion_runs is the authoritative source retrieval/execution record; dataset_freshness is the resulting dataset usability state. They are separate concerns and must not be duplicated. |
| AD-039 | Explicit data lineage | data_lineage stores versioned source-to-target field mappings and transformations so outputs can be traced back to original sources and fields. |
| AD-040 | Persist only purposeful fields | Persist fields required by current modules, explicit future modelling/audit needs or auditability. Do not create dedicated columns merely because an external source exposes a field. |
| AD-041 | Historical promotion without new external integration | At season completion, convert validated current-season data to the canonical historical schema using explicit mappings and lineage; do not require a new one-off external historical integration. |
| AD-042 | Freeze validated historical truth | Once a completed season passes validation and promotion, the historical dataset becomes immutable except through a controlled correction/versioning process. |
| AD-043 | Documentation as controlled project artefact | The BRD, Functional Specification, Technical Specification and Architecture Decision Log are a coordinated living documentation set and should be stored in GitHub with the implementation. |

# 2. Key Current Decisions by Domain

## Data truth

Official FPL API is the authoritative source for current FPL facts.

Historical player/team core data remains FPL-authoritative.

Secondary sources are separate modelling features only if later validated.

## Prediction

Current-season prediction state is point-in-time and season-scoped; historical priors are a separate layer.

Historical Prior Layer integration is deferred until its methodology is explicitly specified and validated.

Statistical-first baseline.

Walk-forward evaluation.

Prediction snapshots before fixtures and actuals after fixtures.

No look-ahead leakage.

## Strategy

One universal optimizer per FPL team.

Expected value plus controlled upside.

No-transfer is a valid action.

Chips are evaluated through opportunity cost and future value.

## Product

Persistent conversations plus structured strategic memory.

Proactive approximately three-times-per-GW operating cadence.

Cloud-first mobile/web access.

₹0 additional cost target.

## Multi-user

Shared global FPL data.

Strictly isolated user-specific state and conversations.

Future login/authentication.

# 3. v0.8 Thread Reconciliation Record

This checkpoint was created specifically because the previous v0.7 documentation did not fully capture all material post-v0.5 decisions. The reconciliation reviewed the accumulated project direction represented in the thread and explicitly carried forward the following categories:

Business objective and north-star optimization.

Mini-league payout/rival context versus the single-team universal optimizer.

Persistent conversation/session architecture.

Separate structured strategic memory.

Proactive analysis cadence.

Manager-state re-verification after transfers.

Trust hierarchy, provenance and NO DATA = NO ANSWER.

Risk/upside strategy and controlled differentials.

Chip opportunity map and multi-GW planning.

Dream Team as post-GW evaluation only.

Cloud-first access and ₹0 cost target.

Future multi-user authentication and isolation.

FPL truth-layer architecture and caching/persistence.

Six-season historical dataset and walk-forward windows.

Historical player canonical grain, duplicate validation, NULL policy and postponed-GW handling.

Historical team layer and transparent team-strength layer.

Official FDR benchmark versus independent internal fixture model.

Prediction snapshots, model versions and auditability.

Roadmap ordering after the current implementation checkpoint.

Beginner-friendly coding and Git workflow.

# 4. Current Implementation Checkpoint

GitHub commit 1182c23 — Add expected goals baseline and calibration — is the current pre-Historical-Prior baseline checkpoint.

The Historical Prior Layer methodology is now locked at V1; implementation and walk-forward dataset rebuild are the next technical steps.

The current expected-goals baseline and leakage-safe calibration work are treated as the pre-Historical-Prior baseline checkpoint; production parameter selection remains deferred until the state methodology is finalized.

GitHub commit 300c5a0 — Add historical player data ingestion and validation.

team_strength.py completed.

historical_team_data.py completed and validated: 2,280 matches across six seasons.

historical_player_data.py completed and validated: 163,394 canonical player-fixture records.

Known 2025/26 exact duplicates handled.

No unvalidated third-party xG/xA backfill has been introduced into the authoritative historical dataset.

## 4.1 Database Architecture Checkpoint

Latest implementation checkpoint from 28 September 2026: commit 3ba5927 — Add incremental refresh and FPL rules layers; full test suite baseline was 131 passed in 11.21s before database changes.

Incremental refresh and FPL rules/freshness layers are implemented in the JSON-backed prototype and are to be preserved conceptually during SQLite migration.

The approved next sequence is SQLite schema → repository persistence → tests → refresh integration → availability/news → Expected Minutes → production expected points → strategy integration.

The database design checkpoint is complete; implementation may now proceed without changing app.py prematurely.

# Documentation Governance and Change Control

Documentation is maintained as a living set: BRD, Functional Specification, Technical Specification and Architecture & Decision Log must remain mutually consistent with the repository and each other.

Material architecture, data-model, persistence, trust, modelling or operating decisions require a versioned documentation update and, where applicable, an Architecture Decision Log entry before the implementation is treated as the new baseline.

Git commit history is the implementation evidence; the documentation change log records the corresponding design/documentation checkpoint in IST. Documentation must not invent historical timestamps that cannot be verified.

The project documentation set should be stored under a repository documentation directory so future sessions can review the current design baseline directly from version control.

# 5. Next Decisions to Record

Implement historical_prior.py as a separate module; do not modify historical_team_state.py for this layer.

Add unit and real-data validation for historical prior construction, including recency weighting, sample coverage, promoted/no-history handling and strict season boundaries.

Rebuild the walk-forward validation dataset so each test fixture has a leakage-safe historical prior alongside current-season point-in-time state.

Rerun expected-goals evaluation and leakage-safe shrinkage calibration only after the rebuilt dataset is validated.

Decide whether historical priors enter the expected-goals formula only after standalone and integrated walk-forward evidence is available.